## Slide 1: STLC(SOFTWARE TEST LIFE CYCLE)
It is a step by step procedure to test a software.

## Slide 2
SYSTEM STUDY
PREPARE TEST PLAN
WRITE TEST CASES
TRACEABILITY MATRIX
DEFECT TRACKING
TEST EXECUTION
TEST EXECUTION REPORT
RETROSPECT MEETING
STAGES OF STLC

## Slide 3
SYSTEM STUDY:-
Here we read the req and understand the req . If we have any queries or doubts we try to contact the BA, dev, Product owner, Testing team .
PREPARE TEST PLAN:-
Test plan is document which derives all the future testing activities.
This is where we decide:-
1. How many engineers are needed.
2. what each engineer should do at different stage.
3. what are types of testing that has to be conducted in future.
4. what should be the testing approach.
5. what are the features to the tested and the features need not to be tested.
6. In future if we find any defects what is the approach of tracking the defect.
7.In future which activity should be conducted and when exactly it should start and when exactly it should stop.

## Slide 4
WRITE TEST CASES:-
Once planning stage is done then we on with writing test cases.
It has got different sections like:-
1. Identify all the possible scenarios.
2. Write Test cases.
3.review test cases.
4. fix review comments.
5. verify the fix.
6. test case Approval.
7.Store it in test cases repository.
Prepare Traceability Matrix:-
Once after writing the test cases the biggest question is what is the guarantee that we have written all the test cases for all the features to ensure that we write Traceability Matrix.
Its also called as Requirement Traceability Matrix or Cross Reference Matrix .

## Slide 5
TEST EXECUTION :-
This where test engineers test the product for more than 40 to 60 cycles (if it is traditional model).
If it is Agile then we test it for 7-8 cycles.
This where they execute all the test cases and conduct all types of testing.
This where they find max number of bugs and help developers to improve the quality of the product.
This Where they spend max time in Test life Cycle.
This where all the test enginers be effective to the organization.
Defect Tracking :–
Any bug found by the testing team is sent to the development team. This bug has to be checked by the testing team if it has been fixed by the developers.

## Slide 6
Test Execution Report :-
Send it to customer – contains a list of bugs(major, minor and critical), summary of test pass, fail etc and when this is sent, according to the customer – the project is over.
TER is prepared after every test cycle and sent to development team, testing team, management and c u s t o m e r
The last TER of the last test cycle is always sent to the customer. And this means that the project is over- according to the customer.
Module Name | Total Test Cases | Total Executed | Total Pass | Total Fail | %Pass | %Fail
Loans | 420 | 120 | 96 | 24 | 80% | 20%
Insurance | 500 | 200 | 180 | 20 | 90% | 10%
Amount Transfer | 400 | 100 | 95 | 5 | 95% | 5%

## Slide 7
Retrospect meeting :–
(It is also called Post Mortem Meeting / Project Closure Meeting)
The Test Manager calls everyone in the testing team for a meeting and asks them for a list of mistakes and achievements in the project.
We document the mistakes and achievements this we call it as Retrospect document.
When we are preparing the test plan for the next release they will refer all the previuos retrospect documents . And prepare the test plan in such a way that we don’t repeat the old mistakes but we adopt all the achievements in the next release.
At the end of test life cycle we realize that number of mistakes done is very less that’s how we improve the quality of the product.